**Admin of Alpha Release**

Dashboard:

1. JRP-Dashboard
   1. Charts form summary tables (It was designed one to one relationship with instance indicator after discussion)
   2. Add more charts (Agreed to the one bar chart option where multiple bars will be added by indicator)
2. Gap Dashboard
   1. Not available now (It is available, and it shows the targets from target framework and calculated outreach also shows heatmap, filers applicable)
3. LC map dashboard
   1. Not available now (Available, it shows the LCs according to their size, filters applicable)
4. Embeded dashboard
   1. Default show 1st dashboard (Work in progress)
   2. List of dashboard show in “Embeded Dash” sub item. Also embed new dash will go there.

Budget:

## After adding new column the application hang. It not coming until we refresh.

## New added column is not coming in edit box. (Dynamic columns are not editable in the form, but data editable in the grid)

* Add new budget:
  1. hint of Project is Project name (Work in progress)
  2. Amount in USD (Work in progress)
  3. New added column is not coming here (Not implemented that way)

Target:

## After adding new column the application hang. It not coming until we refresh. (Fixed)

## New added column is not coming in edit box. (Not implemented that way)

## New added column is not coming in “Add new target”. (Not implemented that way)

## excel template (with data) download and upload will boost our work. (Was not in the requirement)

Users -> All user:

## excel export all users information (Work in progress)

## ESP !! It may be 2 fixed column PP & IP.

From Feature list below 2 is not address yet.

8. Dynamic Columns: In the Users grid Dynamic Columns Can be Added

9. User export by filter: export all user info by filter (partner wise, role, etc.)

## Filter by name, IP, PP, role, designation. 5 separate filter

User Name in Top right:

Please take it to log out grid part

Under user name: User will get log-out, change passwork & profile information. He can update phone or designation etc. (Work in progress)

## remove top white space. Move the grid on-off with grid using same color & use icon book. (Work in progress)

?? ## How can Admin update IP, PP, Camp etc. list through list management. (Not understood)

**PP of Alpha Release**

## Monitoring Framework: Add objective is not working (Functional)

?? is it possible to deactivate “Add column” in Budget, Monitoring Framework, target for program partner user (PP) by Admin?

## New added column by Admin is not coming in edit box.

## New added column is not coming in “Add new \_ target/budget\_ \_”.

## Users: A PP/IP user can see all of his PP users, IP users and teacher users.

## Filter by name, IP, PP, role, designation.

Facilities Grid:

## always show bottom page control options and scroll bar, (use dark color in scroll bar).

## select all option in top (Work in progress)

## Facility edit mode: Radio button is not working when use click on row. System allow click on radio button only. (Work in progress)

## Select button in “Pop-up box of IP list” is not visible without scrolling. Make it visible without scrolling. (Work in progress)

## Add new facility :

## Name (auto fill by data provider profile): Assign data provider option also show here. (Work in progress)

## Dynamic Indicators (columns): Text, Decimal, Numeric, Date, List,Bool, Equation Column type Dynamic Indicators(columns) can be created which will appear on Data Export.

## Filter by : Data instant, camp; block; (text; data provider name it may be cover under text search in data set) Done already; PP, IP, union

## Create View concept for Facility grid ( this feature is listed our feature list but still missing) (Functional)

# export is not working. (Work in progress)

Facility indicator:

## Add indicators from database : we need select all button. (Work in progress)

Beneficiary grid:

## Overall : add feature which are listed in our ES-MIS feature list. Then we will go for details feedback.